Prediction Market - TG Bot PRD

## Timeline

- Monday 6/15: build design outline BEAT! LFG

- Tuesday 6/16: sync on design outline, build out v0 On track! Beast

- Wednesday 6/17: demo v0 AM, build v1 BOOM! Done.

- Thursday 6/18: deliver v2 by EOD, all salespeople in custom TG channel Legend.

  - Event-driven pings

  - Lambda

- Ongoing:

  - Clean up formatting

  - Add on support for major markets ending >30 days

  - Bug-bashing

  - Kalshi support on request

## Revisions not reflected in PRD

- Get rid of rank view

- Event driven pings:

  - Given Lambda cadence with no state, how do we avoid re-triggering same big moves?

  - Changing thresholds to reflect meaningful information

  - Filtering by minimum 100k OI current

- Could we add decimals to price movements returned – particularly important for larger markets

- No state management necessary; CLOB and DATA APIs have params for historical price and historical volumes, respectively

- We are no longer using the log odds in the z-score – just leaving normal for v1

## Overview

Galaxy S&T has established an OTC Prediction Markets (PM) desk, and competitors are vying for market share. The Sales desk currently services a broad suite of esoteric products, and PMs must compete for a share of the sales’ teams busy brain space! So, how do we support the sales team in their effort to identify opportunities and pitch this new product? How can we help them be more proactive in talking to clients about PM opportunities?

In the pipeline of pitching clients on OTC PM contracts, identifying an opportunity is relatively thorny: liquidity is fragmented across markets (Polymarket, Kalshi), relevant movements and dislocations are nonobvious, and there’s an increasing number of contracts available to sort through. Meanwhile, there is P0 info available on PMs that the desk actively tracks, for example macro indicators such as FOMC rate expectations.

Our objective is to help inform the sales desk:

- Prioritize markets the desk cares about

- Surface movement

A push-based Telegram channel that scans a subset of the PM universe, focused on key economic events, and surfaces notable activity. A successful product is one that the team references daily while inspiring trade ideas. A successful product is both informational and generative.

## Define concept and scope

- Informational

  - Calendar view (relevance defined by urgency)

    - “economic calendar of macro data releases, central bank decisions, elections, geopolitical events”

  - Rank view (size as proxy for importance)

- Generative

  - Top movers (change is relevance)

### Ping Cadence

- One bot, two outputs:

  - Definitions

    - Qualitative return of z-score

      - <1 returns “Normal movement”

      - 1 < z < 2 returns “Notable movement”

      - >2 returns “Major movement”

      - Calculation

        - Take last 31 daily price changes

        - Difference (change) for each day

        - Take stdev of baseline moves (floor of 0.01)

        - Divide today’s move by stdev

        - Bucket z size into normal, notable, and major

    - OI change

      - OI difference: OI now minus OI prev (24h)

      - OI difference / OI prev (24h)

- regular twice-daily digest (8:15am, 4:00pm)

  - Calendar view

    - Market slug

    - Expiry date

    - Potential outcome, requisite price

    - 24h volume

    - Current OI

    - Qualitative return of z-score

  - Rank view

    - Market slug

    - Expiry date

    - Potential outcome, requisite price

    - 24h volume

    - Current OI

    - Qualitative return of z-score

- event-driven “this just moved” alerts in real time

  - Change in market price

    - If market volume >$100k, +/- 5 cents

    - If market volume >$1mm, +/- 2.5 cents

    - If market volume >$10mm, +/- 1.25 cents

  - Filters

    - Min volume: $1mm

- Moves measured in log-odds. A move is a change in log-odds, normalized to each market's own volatility, then confirmed by volume / open interest.

- Scope:

- Polymarket: we will review the bot on Thursday and discuss surfacing Kalshi

- Market tags: Politics, Iran, Finance, Geopolitics, Economy

## Proposed outputs

### Regular digest ping

*PREDICTION MARKET DIGEST — AM edition*

16 Jun, 07:00 ET — Polymarket

*═ CALENDAR · next 10 days ═*

*_Wed Jun 18_*

– Fed holds rates at June meeting?

Yes 97% · $1.2M 24h volume · $8.4M OI · Normal movement (z<1)

polymarket.com/event/fed-june-decision

*_Fri Jun 20_*

– SCOTUS major ruling by Fri?

Yes 63% · $220k 24h volume · $2.1M OI · Notable movement (1<z<2)

polymarket.com/event/scotus-ruling

*_Tue Jun 24_*

– Israel–Iran ceasefire by Jun 24?

Yes 28% · $1.6M 24h volume · $5.7M OI · Major movement (z>2)

polymarket.com/event/israel-iran-ceasefire

– NYC mayoral primary winner?

Mamdani 52% · $900k 24h volume · $6.3M OI · Notable movement (1<z<2)

polymarket.com/event/nyc-mayor-primary

*═ RANK · biggest open interest ═*

1. US recession in 2026?

Yes 27% · $2.4M 24h volume · $24.1M OI · Normal movement (z<1)

resolves Jun 20 (4 days)

polymarket.com/event/us-recession-2026

2. Fed cuts by year end 2026?

Yes 71% · $1.1M 24h volume · $18.3M OI · Notable movement (1<z<2)

resolves Jun 20 (4 days)

polymarket.com/event/fed-cuts-2026

3. Govt shutdown before Oct 1?

Yes 44% · $1.8M 24h volume · $11.2M OI · Major movement (z>2)

resolves Jun 20 (4 days)

polymarket.com/event/govt-shutdown-oct-1

### Event-driven ping

*PREDICTION MARKET ALERT*

16 Jun, 14:32 ET — Polymarket

Fed cuts at July FOMC?

Yes 81% now, from 68% 34 min ago

$240k last hour vol

$18.3M OI · Major movement (z>2)

resolves Jul 30

polymarket.com/event/fed-cuts-july-fomc

## Relevant endpoints (Gabe delivers this to Eesha)

| ## API | ## Endpoint | ## Key params | ## Key fields | ## What it’s for |
| --- | --- | --- | --- | --- |
| ## gamma | ## /events | ## tag_slug, active, closed, liquidity_min, volume_min, end_date_max, limit, offset | ## slug, endDate, liquidity, volume24hr, openInterest, tags, conditionId, clobTokenIds, outcomePrices, lastTradePrice | ## Scan, metadata, price, market slug |
| ## gamma | ## /tags | ## slug | ## id, slug, label | ## Resolve scope tags |
| ## clob | ## /prices-history | ## market, interval, fidelity, startTs, endTs | ## t, p | ## Daily baseline, z-score |
| ## data | ## /holders | ## market | ## market | ## Flow info |

## Architecture (Eesha takes over and rules the world [soon])

### Stack

The core stack is:

- Polymarket APIs / SDK for market data. Polymarket documents separate API surfaces, including Gamma for market/event metadata, Data API for activity-related data, and CLOB for order book/pricing functionality.

- Telegram Bot API for sending messages to a configured Telegram chat or channel.

- AWS Lambda for scheduled execution.

- Amazon EventBridge / CloudWatch schedule to trigger the Lambda at fixed intervals.

- AWS Secrets Manager or Lambda environment variables for Telegram bot token, chat ID, and any Polymarket/API credentials.

### Python File Structure

The script can be organized into five main modules or sections:

- Fetch Polymarket Contract Data
Retrieves selected event contracts, current price/probability, 24h price history, 24h volume, prior-period volume, event URL, and resolution/expiry date.

- Movement Metric Calculation
Computes a predefined movement score, such as a z-score comparing the latest 24h price move against a rolling historical distribution. Movement levels can be defined as normal, elevated, significant.

- Message Formatting
Chooses a message template based on movement level. Normal updates can be concise, while significant or extreme moves can include stronger alert language, emojis, and more context.

- Event-Driven Ping Logic
Sends a Telegram alert only when a contract crosses a movement threshold, exceeds a volume threshold, or changes price by more than a configured amount since the last run. To avoid spam, the bot should track recently alerted contracts and apply cooldown windows.

- Telegram Delivery
Uses the Telegram Bot API to send the final formatted message to a target chat. Failures should be logged and retried when appropriate.

### Runtime Flow

On each scheduled Lambda invocation, the script loads configuration, fetches the tracked Polymarket contracts, computes movement and volume changes, formats relevant messages, and sends them to Telegram. The bot can run on a fixed schedule, such as every 15 minutes, while event-driven pings are determined by comparing current contract state against the previous observed state.

### State Management

For event-driven alerts, the bot should persist lightweight state outside Lambda, since Lambda execution is stateless. A simple version can use S3 or DynamoDB to store the last observed price, volume, movement level, and last alert timestamp for each contract. This enables comparison across runs and prevents duplicate pings.

### Deployment

The script will be packaged with its dependencies and deployed to AWS Lambda. EventBridge will trigger the Lambda automatically. Secrets should not be hardcoded; Telegram credentials and API keys should be stored in environment variables or AWS Secrets Manager.

## Edge cases

- Market heterogeneity: not a problem!

- Changing chatid

  - Solution: can change chatid at runtime

  - When Emaan changed TG from group to supergroup, TG creates new chatid. There is no way to know this without trying to send a message and it doesn’t work

  - Might be able to change chatid at runtime, otherwise may need to build out backend

- Why so much garbage (6/16 3p)

  - Spit out garbage

  - Dumb filtering

    - Includes a word

    - Minimum open interest

  - “reverse engineer” shared tags on related/unrelated markets (see GTA example including geopolitics and pop culture)

## Inspiration

Starting inspiration:

ok so another thing i was thinking of was adding a section to the Galaxy dashboard (and this may be an easier thing to start w than the client data stuff) - basically shows an economic calendar of macro data releases, central bank decisions, elections, geopolitical events and, for each event, surfaces the Polymarket and Kalshi markets that trade around it so we can see the consensus forecast and the market-implied odds side by side in one place

Gabe’s response:

Re: Prediction market tracker, curious if another way to surface this info could be more useful.

TLDR: building a TG bot would be comparatively lightweight to standup, meet the sales team where they’re at, and ping real-time for market movements that could inspire trades. It will also help us get a faster sense of what info is relevant, that can be added onto the terminal once stood up.

What: TG bot pings channel with news, concurrently surfacing:

1. twice daily “hot markets” update reflecting changes in price and volumes, top markets, [insert stat you like here]

2. cronjob to ping on event-driven dislocations of price and volume

Timeline:

Monday: build design outline

Tuesday: sync on design outline, build out v0

Wednesday: demo v0 AM, build v1 by EOD

Thursday: deliver v1, all sales people in custom TG channel

Ongoing maintenance: as team has ideas of info they’d like to surface, or bugs come up, we add it in on ad hoc basis

Will add that we’re currently blocked by some dependencies (docker, node), which Eesha submitted a ticket for – we’d still need postgres for the bot.